**REPORT APP**

**WEEK 1 :**

Objectives :

* Discussion on the project .
* Discussing the basic demands and the needs of the project .
* Test and integrate modules

**Task Assigned :**

Not clear

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Monday | Tuesday | Thursday | Friday |
| Xavier | Discussion on the requirements of the project | Individual analysation on the client requirements . | Discussion on the Analysation of the requirements | Team Allotement  For the model to b created . |
| Sufian | Discussion on the requirements of the project | Individual analysation on the client requirements . | Discussion on the Analysation of the requirements | Team Allotement  For the model to b created . |
| Fanny | Discussion on the requirements of the project | Individual analysation on the client requirements . | Discussion on the Analysation of the requirements | Team Allotement  For the model to b created . |
| Anuraag | Discussion on the requirements of the project | Individual analysation on the client requirements . | Discussion on the Analysation of the requirements | Team Allotement  For the model to b created . |
| Li | Discussion on the requirements of the project | Individual analysation on the client requirements . | Discussion on the Analysation of the requirements | Team Allotement  For the model to b created . |
| Gauthier | Discussion on the requirements of the project | Individual analysation on the client | Discussion on the Analysation of the requirements | Team Allotement  For the model to b created . |

**WEEK 2 :**

Objectives :

* Creation of the presentation to present the module of the project
* Assigning the work for the appropriate modules .
* Discussion of the Base of the Client reuirements .

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Monday | Tuesday | Thursday | Friday |
| Xavier | Worked Gauthier and Fanny on designing the module | Analysed individually the work discussed on Monday | Implementation to design the module | Presentation given on the <<Php et la securite >> |
| Sufian | Worked on the requirements of the client . | Studied the Demands of the client according to the requirements. | Started working on the design of the website with Xavier . | Presentation given on the <<Php et la securite >>. |
| Fanny | Worked on the designing of the module . | Analysed individually the work discussed on Monday | Implementation to design the module | Presentation Observed . |
| Gauthier | Worked on the designing of the module . | Analysed individually the work discussed on Monday | Implementation to design the module | Presentation Observed . |
| Anuraag | Analysed the client requirements according to the assigned module . | Started preparing the presentation on <<php et la securite>> | Designed the layout of the website with Gauthier and Li | Presentation Observed . |
| Li | Analysed the client requirements according to the assigned module . | Started preparing the presentation on <<php et la securite>> | Designed the layout of the website with Gauthier and Anuraag | Presentation Observed . |

**WEEK 3 :**

Objectives :

* Study the HTML
* Started working on HTML
* Designing of Website Layout using HTML / CSS .
* To start working on WAMP and MAMP .

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Monday | Tuesday | Thursday | Friday |
| Xavier | Studied and analysed the HTML /CSS | Implemented HTML/CSS in the Website Layout to design the pages . | Attended a lecture of SQL | Studied the implementation of SQL in database |
| Gauthier | Studied and analysed the HTML/CSS | Worked on the designing Part of the website | Attended a lecture of SQL | Studied the implementation of SQL in database |
| Fanny | Studied and analysed the HTML/CSS | Created the Entities of the User . | Attended a lecture of SQL | Studied the implementation of SQL in database |
| Sufian | Studied and analysed the HTML/CSS | Implemented HTML/CSS in the Website Layout to design the pages . | Attended a lecture of SQL | Studied the implementation of SQL in database |
| Li | Studied and analysed the HTML/CSS | Implemented HTML/CSS in the Website Layout to design the pages . | Attended a lecture of SQL | Studied the implementation of SQL in database |
| Anuraag | Studied and analysed the HTML/CSS | Created the Entities of the User . | Attended a lecture of SQL | Studied the implementation of SQL in database |

**WEEK 4 :**

Objectives :

* Implementation of SQL in database .
* Creation of database using SQL for the module .
* Discussing and Naming the website .

Weekly Task :

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Monday | Tuesday | Thursday | Friday |
| Xavier | Started working on the database of the website | Worked on the Database using the Knowledge gained in the Lecture | Worked on the HTML pages and started connecting the pages . | Started creating the User account files and the database . |
| Fanny | Worked on delecting the name of the website . | Worked on the Database using the Knowledge gained in the Lecture | Started working on the UML Diagrams . | Absent |
| Gauthier | Worked on delecting the name of the website . | Worked on constructing the Technicalities of the website and creating the assigned pages . | Started working on the UML Diagrams . | Worked on the Graphical interface of the website . |
| Anuraag | Worked on selecting the name of the website . | Worked with Gauthier in constructing pages of website in HTML . | Started working on the UML Diagrams . | Absent |
| Li | Worked on the HTML / CSS worksheets for the developement of the site . | Designed several pages with Xavier and Sufian . | Started working on the UML Diagrams . | Worked on the HTML websites . |
| Sufian | Worked on the HTML / CSS worksheets for the developement of the site | Designed the pages and entities of the webite . | Worked on the HTML pages and started connecting the pages . | Worked on the HTML websites in creating the client server connection . |

**WEEK 5 :**

Objectives :

**Task Assigned :**

**Gauthier and Anuraag :**

* Observing the comparisons among the SVN and GIT .
* Discussing in detail the functioning of SVN and GIT .

**﻿Xavier and Shufan :**

* Discussing the working of the GIT and SVN .
* Also working on the implementation of the data in GIThub .

**Fanny and Li :**

* Creating the presentation and collecting information about SVN and GIT .

**Daily Progress :**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Monday** | **Tuesday** | **Thursday** | **Friday** |
| **Gauthier and Anuraag** | Collected the information about SVN and GIT . | Group Presentations observed and worked on the presentation of SVN and GIT comparisons . | Study of Final Presentation | Presentation |
| **﻿Xavier and Shufan** | Worked on the ed theworking and implementation on GitHub . | Group Presentations observed | Collect data and created the Final presentation | Presentation |
| **Fanny and Li** | Created the Presentation for SVN and GIT . | Worked on the principles of SVN and GIT . | Study of Final Presentation | Presentation |

**WEEK 6 :**

Objectives :

* Connecting the web pages and adding the pictures to the database .
* Connecting the Database to the Website

**Task Assigned :**

Gauthier : Responsable technique ( fonctions BO )

Anuraag : use case :

webpage : page of a single object

﻿Xavier : Started working on MVC .

Shufan : webpage : view and modification the objects

Fanny : Worked on « Base de Donne «

Li : user case : interaction of the forum

webpage : register page

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Monday** | **Tuesday** | **Thursday** | **Friday** |
| **Gauthier and Anuraag** | Worked on HTML Pages . | OFF | Worked on presentation on the project done till now . | Presentation |
| **﻿Xavier and Shufan** | Worked on MVC and connected the database nd the images . | OFF | Worked on presentation on the project done till now . | Presentation |
| **Fanny and Li** | Worked on the Base de donne . | OFF | Worked on presentation on the project done till now . | Presentation |

**WEEK 7 :**

Objectives :

* Connecting the SQL database with the HTML and PHP pages .
* Increasing the database .
* Weekly Record:
* We have the lessons about SVN / GIT .
* Anuraag , Fanny , Gauthier , Xavier finish the document《Spécialisation Fonctionnelle》.

They also prepare the PowerPoint for the presentation.

Shufan is learning MVC and start writing the PowerPoint for the presentation for the next week.

Li is learning HTML and CSS.

* All the group present the document 《Spécialisation Fonctionnelle》to the client. We get some suggestions from the professor. They have been recorded (as the following picture shows) and we will improve our web pages.

**WEEK 8 :**

Objectives :

* + Creating the UML use case diagram of the website and the child use case diagrams using online diagram software cacoo .
  + Working on the user interface design of the website ,based on the use case diagram .

Weekly Record :

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Monday** | **Tuesday** | **Thursday** | **Friday** |
| **Gauthier and Anuraag** | Worked on Migration of MVC | Anuraag absent and gauthier continued to work on it . | Gauthier was absent and anuraag studies the past work . | Learned more about MVC . |
| **﻿Xavier and Shufan** | Worked on the user interface design of the website ,based on the use case diagram | Worked on the user interface design of the website ,based on the use case diagram | Worked on the user interface design of the website ,based on the use case diagram | Finalized the Use case diagram . |
| **Fanny and Li** | Worked on the Base de donne . | OFF | Worked more on Base de Donne | Continued the work . |

**WEEK 9 :**

Objectives :

* To work on Java and HTML and include MVC to all the pages assigned .
* Connect the User with the ebsite and complete the User registration and complete the types of regitration ofthe objects and the user .

**Task Assigned :**

Gauthier : Responsable technique ( fonctions BO )

Anuraag : Absent

﻿Xavier : Completed the pages of website and connected to Databse .

Shufan : webpage : webpage : page of a single object , my objects of User , searching the object by various categories .

Fanny : Worked on « Base de Donne «  and helped shufan in completing the coding .

Li : user case : worked on register page and search page .

**WEEK 10 :**

Objectives

* To connect the pages with each other .
* To add the images and other other exceptions included in User form .

**Task Assigned :**

Gauthier : Responsable technique ( fonctions BO )

Anuraag : Attended Nuit de l’Info and completed the task of Base de Donne .

﻿Xavier : Attended Nuit de l’Info and completed the task of Coding

Shufan : Attended Nuit de l’Info .and completed the PHP file coding and added the extra features to the module .

Fanny : Worked on « Base de Donne «  and helped shufan in completing the coding .

Li : Absent

**WEEK 11 :**

Objectives :

* Completing the task of coding in Java , MVC and PHP .

**Task Assigned :**

Gauthier : Responsable technique ( fonctions BO )

Anuraag : Absent

﻿Xavier : Worked on the coding of MVC in completing the pages of user . Example : Compte , Echanges .

Shufan : Completed the task of MVC with PHP and Java .

Fanny : Absent

Li : Completed the work of Coding on Java in Echanger and Compte .

**WEEK 12 :**

Objective :

* To Start preparing the final PPT
* To Start finalising the code .

**Task Assigned :**

Gauthier : Responsable technique ( fonctions BO )

Anuraag : Responsable technique (HTML)

Xavier : Responsable technique (migration en MVC)

Shufan : Responsable technique(fonctions de mail)

Fanny : Responsable Livrable et base de données

Li : Responsable technique (Java script) .

**WEEK 13 :**

* Connecting the web site with the mail .
* Connecting the pages and the finalizing the code .

**Task Assigned :**

Gauthier : Responsable technique ( fonctions BO )

Anuraag : Helped Gauthier in responsable technique .

Xavier : Responsable technique (migration en MVC)

Shufan : Helped Xavier Responsable technique ( migration en MVC )

Fanny : Responsable Livrable et base de données

Li : Responsable technique (Java script) .

**WEEK 14 :**

* Finalising the coding of the project and client requirements .

**Task Assigned :**

Gauthier : Responsable technique ( fonctions BO )

Anuraag : Responsable technique (HTML)

Xavier : Responsable technique (migration en MVC)

Shufan : Responsable technique(fonctions de mail)

Fanny : Responsable Livrable et base de données

Li : Responsable technique (Java script) .